# CS 250 Agile Team Charter Template

To complete this template, replace the bracketed text with the relevant information.

## SNHU Travel Booking System

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | The SNHU Travel project aims to provide a simple, user-friendly travel booking platform that allows users to search, compare, and book travel services efficiently. The goal is to improve customer experience by offering a reliable system that reduces booking time and minimizes errors while supporting future feature expansion. |
| Mission Statement (result to accomplish) | Our mission is to deliver a functional, secure, and scalable travel booking application using Agile Scrum practices while maintaining high-quality standards and continuous improvement throughout development. |
| Project Team (team members and roles) | - Product Owner: Defines user stories, prioritizes the product backlog, and ensures maximum business value. - Scrum Master: Facilitates Scrum events, removes impediments, and ensures Agile principles are followed. - Development Team: Designs, builds, tests, and delivers product increments each sprint. |
| Success Criteria | Start date: January 2026 Expected completion date: March 2026 Final deliverable: A working travel booking system prototype Key project objectives: - Deliver functional booking features - Maintain sprint deadlines - Ensure system usability and reliability |
| Key Project Risks | - Changing requirements - Miscommunication between team members - Technical challenges or integration issues |
| Rules of Behavior (values and principles) | - Respect all team members and their ideas - Maintain honesty and transparency - Encourage collaboration and accountability - Committing to sprint goals |
| Communication Guidelines (scrum events and rules) | - Daily Scrum meetings held every weekday - Sprint Planning, Review, and Retrospective at the end of each sprint - Open communication using agreed collaboration tools - Issues and blockers raised immediately |